## Slide 1: Computing project: Analysis and Design

## Slide 2: Learning Objectives
Explain the systems analysis life cycle
Know the requirements for the AQA A level computing project for:
  Analysis
  Design

## Slide 3: Systems Life Cycle
The systems life cycle is the process of developing and creating new software from start to finish.
The key stages that you need to know about are analysis, design, implementation, testing and evaluation.
Design
Implementation
Test
Evaluate
Analysis

## Slide 4: AQA computing project
AQA computing project is worth 20% of the overall grade.
Marked out of 75.
Checklist for computing project is here: AQA-project-checklist.docx
Section | Mark
Analysis | 9
Design | 12
Implementation -Completeness -Techniques Used | 15 27
Testing | 8
Evaluation | 4
Total | 75
Marks breakdown for each section

## Slide 5: Example Project time-line
Identify Problem/Investigation End of Summer Term Year 12
SMART objectives Start of Autumn Term Year 12
Draft Analysis Half Term Autumn Term
Draft Design End of Autumn Term
Implementation, Testing Half Term Spring Term
Completed project final deadline End of Spring Term

## Slide 6: Analysis
Design
Implementation
Test
Evaluate
Analysis
Section | Marks
Analysis | 9
Design | 12
Implementation: Completeness Techniques used | 15 27
Testing | 8
Evaluation | 4
Total | 75

## Slide 7: Analysis
Define the problem/investigation
Research other investigations / solutions that solve the problem
Define the user requirements – This needs to come through dialogue with an end user. Arrange an interview
Explain your proposed solution
Identify the SMART objectives
Model the solution
Identify acceptable limitations

## Slide 8: Modelling the solution
Determine what you need: which programming languages will you use, what modules and libraries will you use, what data do you need? What other resources do you need?
This needs to include a description of the data model, maths equations and so on.
Determine whether the project is feasible
Develop a prototype – This is a basic version of the code that is designed to be a proof of concept to test of the project.

## Slide 9: Prototype
A prototype is the first version of the final product that you want to create.
It is normally very basic but shows the critical components of the system
It is often used to show clients
It highlights potential difficulties with the design and determines if the project is feasible
At this stage you can still make changes to the design if necessary.

## Slide 10: SMART objectives
SMART objectives are Specific, Measurable, Achievable, Realistic and Timely
Not SMART: I Will learn the piano
SMART: I will achieve a grade 1 on the piano by December 31
Let us consider the objectives for creating an AI for Noughts and Crosses

## Slide 11: Noughts and crosses example objectives
Develop a noughts and crosses game that allows two users to play or a single user to play against an AI
A GUI presents the user the option to have two player game or to play against an AI
A 3 by 3 grid is presented as a GUI, that the user can select the grid position for their move.
The game can determine who the winner is or whether the game ends in a draw
The AI identifies the maximum probability of winning for each move
The AI needs to be trained by playing itself and storing the probabilities in a separate json text file

## Slide 12: Design
Design
Implementation
Test
Evaluate
Analysis
Section | Marks
Analysis | 9
Design | 12
Implementation: Completeness Techniques used | 15 27
Testing | 8
Evaluation | 4
Total | 75

## Slide 13: Agile approach
The design must be good enough so that others can implement your solution based on your plans.
There is no expectation to complete the whole design section; an agile approach can be used:
The design is an iterative process and will be updated as the solution and the testing is performed.
Implementation
Testing
Design

## Slide 14: Design
Overview of project
Description of the algorithms
Flow charts / Pseudocode
GUI design
Structure chart – allows you to design the modular structure
UML diagrams (ie class structure diagrams)
Abstract data types used: graphs, trees for instance
Data structure
File structure organisation
Data model
  Database structure
  SQL queries
  ER diagrams
Requirements
  What are the inputs
  What are the processes
  What are the outputs
  Hardware requirements (if relevant)