## Slide 1: Systems Life Cycle

## Slide 2: Learning objectives
Explain the system analysis cycle.
Know that there are different software development models
Know the benefits and drawbacks of each and in which situation you would use each model

## Slide 3: Systems life cycle
The systems life cycle is the process of developing and creating new software from start to finish. There are several system life cycle models.
  Waterfall model
  Agile software development
  Extreme programming
  Spiral model
  Rapid Application Development

## Slide 4: Waterfall model
The waterfall model contains the following stages:
requirements analysis,
design,
implementation and unit testing,
system testing
Deployment and maintenance including patch updates .
The Waterfall model is run in a linear fashion. That is the stages are run in series; the next stage cannot be started until the previous stage has ben completed.
Requirements Analysis
Design
Implementation
Test
Maintenance

## Slide 5: Stages of the waterfall model
Requirements Analysis:
Design
Implementation
System Testing
Deployment and Maintenance

## Slide 6: Stages of the waterfall model
Requirements Analysis: Define the client requirements. This needs to come through communication with the client
Design: Gives a detailed description of the system architecture that programmers can then implement
Implementation and Unit Testing: This is where the code is developed. Unit testing requires us to write a separate testing code in order to test our modules, functions and code components separately and independently
System Testing: Testing code as a while is important to ensure that all the components work together as desired and contains no errors.
Deployment and Maintenance: This includes ncluding sending out patch updates

## Slide 7: When to use Waterfall software development model
When the complete requirements for the system can be clearly defined at the start of the project
When the project is relatively simple

## Slide 8: Benefits and drawback of waterfall model
Benefits | Drawbacks
This is a simple model to follow, where the requirements are specified clearly at the start of the project Clearly identified timescale | Can be inflexible to any changes in requirements and it is difficult to go back to a previous stage Testing does not happen until the end Not the most rapid method of software development

## Slide 9: Agile model
This is an iterative approach to software development that is highly responsive to any changes.
Each iteration goes through the full development cycle of requirements, design, coding, testing, deployment, feedback from the client.
Requirements
Design
Coding
Testing
Deployment
Feedback

## Slide 10: Extreme programming (XP)
This is a type of agile software development that uses the best practices.
Uses highly effective and proven approaches including pair programming and test driven development

## Slide 11: When to use Agile software development model
When the requirements are constantly changing and ill defined
When the customer and developers can meet regularly

## Slide 12: Benefits and Drawback of the Agile Model
Benefits | Drawbacks
There is constant communication between developer and client, so requirements can be clarified and there is regular feedback Can react quickly to changes in requirements. An early version is developed after the first iteration early in the development process Quick method of development. | Lack of proper documentation which can make the project hard to organise and manage

## Slide 13: Spiral model
It is an iterative approach like the Agile model but contains the linear aspects of the Waterfall model.
A prototype (Early version that contains the core features) is developed quickly
Software is released in increments
Each step is run through several times
It is a way of managing risk
The software evolves

## Slide 14: Spiral model
There are 4 stages to the spiral model
Define Objectives
Risk analysis – Identify all the risks
Development
Planning – evaluate what has been done so far before moving onto the next stage

## Slide 15: When to use the Spiral software development model
Good for developing large and complex applications

## Slide 16: Benefits and Drawback of the Spiral Model
Benefits | Drawbacks
Has risk analysis built in | Expensive approach Not appropriate for smaller projects

## Slide 17: Rapid application development
Focus is on developing the code, not on planning or producing lots of documentation.
Uses automatic software generating tools
Reuses previously developed code

## Slide 18: When to use the Rapid Application Development model
When a system needs to be developed quickly
When there is a low risk
When the client will be involved throughout the project

## Slide 19: Benefits and Drawback of the Rapid Application Development Model
Benefits | Drawbacks
Reduces development time High flexible to changing requirements | Is not compatible with all projects Cannot be used for high or complex risk projects

## Slide 20: Homework
Complete the software development cycle revision grid:
software-development-cycle-revision.docx